# Test Plan

## Swag Labs E-Commerce Website

Project Name: Swag Labs E-Commerce Website

Version: 1.0

Prepared By: QA Engineer

Date: __________

# 1. Introduction

This Test Plan defines the testing strategy, scope, objectives, resources, schedule, and deliverables for the Swag Labs E-Commerce Website. The objective is to verify that all functional and non-functional requirements are implemented correctly and that the application provides a reliable, secure, and user-friendly shopping experience.

# 2. Objectives

The objectives of testing are to:

- Verify all functional requirements are implemented correctly.

- Validate business workflows from Login to Order Completion.

- Ensure application stability and reliability.

- Detect defects before production.

- Verify data integrity throughout the shopping process.

- Evaluate usability, performance, and compatibility.

- Ensure regression testing after bug fixes.

# 3. Scope

## In Scope

- User Authentication

- Logout

- Product Catalog

- Product Details

- Product Sorting

- Shopping Cart

- Checkout Process

- Checkout Overview

- Order Completion

- Navigation Menu

- Reset Application State

- Error Handling

- End-to-End Purchase Flow

- Cross-browser Testing

- Responsive Testing

- API Validation (where applicable)

## Out of Scope

- Database testing

- Payment gateway integration

- Third-party analytics

- Source code review

- Security penetration testing

- Performance stress testing beyond normal user load

# 4. Test Items

The following modules will be tested:

- Login

- Logout

- Inventory

- Product Details

- Shopping Cart

- Checkout Information

- Checkout Overview

- Checkout Complete

- Navigation Menu

- Reset App State

# 5. Test Strategy

The following testing levels will be performed:

### Functional Testing

Verify each feature works according to the Functional Requirements Specification.

### UI Testing

Validate page layout, labels, buttons, images, fonts, and navigation.

### Integration Testing

Verify interactions between modules such as Login → Inventory → Cart → Checkout.

### End-to-End Testing

Validate complete user journeys from login through successful order completion.

### Regression Testing

Re-execute impacted test cases after defect fixes.

### Smoke Testing

Verify critical functionalities before executing detailed testing.

### Sanity Testing

Verify specific functionality after minor changes.

### Compatibility Testing

Execute tests on supported browsers.

### Responsive Testing

Verify layouts across different screen resolutions.

### Exploratory Testing

Perform unscripted testing to identify unexpected defects.

# 6. Test Types

- Functional Testing

- Negative Testing

- Boundary Value Testing

- Error Handling Testing

- UI Testing

- Usability Testing

- Compatibility Testing

- Responsive Testing

- Regression Testing

- Smoke Testing

- Sanity Testing

- Exploratory Testing

# 7. Test Environment

Application

Swag Labs Demo Website

Browsers

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

Operating System

- Windows 10

- Windows 11

Devices

- Desktop

- Tablet

- Mobile

# 8. Entry Criteria

Testing will begin when:

- Functional Requirements are approved.

- Test environment is available.

- Test data is prepared.

- Test cases are reviewed and approved.

- Build is deployed successfully.

# 9. Exit Criteria

Testing will be completed when:

- All planned test cases have been executed.

- All Critical and High defects are closed.

- Medium defects are accepted or resolved.

- Test Summary Report is completed.

- Stakeholder approval is obtained.

# 10. Test Deliverables

The following documents will be produced:

- Test Plan

- Requirement Review Document

- Functional Requirements Specification

- User Stories

- Test Scenarios

- Test Cases

- Test Data

- Requirement Traceability Matrix (RTM)

- Bug Reports

- Test Execution Report

- Test Summary Report

# 11. Test Data

The following test data will be used:

### Valid Users

- standard_user

- problem_user

- performance_glitch_user

- error_user

- visual_user

Password:

- secret_sauce

### Invalid Data

- Invalid username

- Invalid password

- Empty username

- Empty password

- Empty mandatory checkout fields

- Invalid postal code formats

# 12. Roles and Responsibilities

## QA Engineer

- Review requirements

- Prepare test scenarios

- Design test cases

- Execute tests

- Report defects

- Perform regression testing

- Prepare testing reports

## Developer

- Fix reported defects

- Support issue analysis

- Deliver updated builds

## Project Manager

- Monitor testing progress

- Approve releases

- Review reports

# 13. Risks

| Risk | Mitigation |
| --- | --- |
| Unclear requirements | Conduct requirement review meetings |
| Environment instability | Verify environment before testing |
| Late bug fixes | Prioritize Critical and High defects |
| Limited testing time | Execute risk-based testing |
| Incomplete test data | Prepare comprehensive positive and negative datasets |

# 14. Assumptions

- Test environment is stable.

- Application build is deployable.

- Test accounts are available.

- Internet connection is stable.

- Browsers are installed and updated.

# 15. Defect Severity

Critical

- System crash

- Unable to login

- Checkout failure

- Data corruption

High

- Major functionality failure

- Incorrect calculations

- Cart malfunction

Medium

- UI misalignment

- Incorrect validation

- Minor functional issues

Low

- Typographical errors

- Cosmetic issues

- Minor alignment problems

# 16. Defect Priority

- P1 – Immediate Fix

- P2 – High Priority

- P3 – Medium Priority

- P4 – Low Priority

# 17. Suspension Criteria

Testing may be suspended if:

- Build deployment fails.

- Test environment is unavailable.

- Critical defects prevent further testing.

- Required test data is unavailable.

# 18. Resumption Criteria

Testing will resume when:

- Blocking defects are resolved.

- Stable build is deployed.

- Test environment is restored.

- Required test data becomes available.

# 19. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer |  |  |  |
| Development Lead |  |  |  |
| Project Manager |  |  |  |