# Test Summary Report (TSR)

## Project Information

| Item | Details |
| --- | --- |
| Project Name | Swag Labs E-Commerce Website |
| Application Type | Web Application |
| Testing Type | Manual Testing |
| Tester | Amr Gamal |
| Test Cycle | Cycle 1 |
| Environment | Windows 11, Chrome 140 |
| Execution Period | __________ to __________ |
| Document Version | 1.0 |

# 1. Objective

The objective of this testing cycle was to verify that the Swag Labs E-Commerce Website satisfies the defined functional requirements, identify defects, validate critical business workflows, and assess the application’s readiness for release.

# 2. Scope of Testing

The following modules were tested:

- User Authentication

- Logout

- Product Catalog

- Product Details

- Product Sorting

- Shopping Cart

- Checkout Information

- Checkout Overview

- Order Completion

- Navigation Menu

- About Page

- Reset App State

- Error Handling

- End-to-End Purchase Flow

# 3. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Scenarios | 18 |
| Total Test Cases Designed | 112 |
| Total Test Cases Executed | 112 |
| Passed | 95 |
| Failed | 17 |
| Blocked | 0 |
| Not Executed | 0 |
| Execution Rate | 100% |
| Pass Rate | 84.82% |
| Fail Rate | 15.18% |

# 4. Defect Summary

| Severity | Count |
| --- | --- |
| Critical | 0 |
| High | 4 |
| Medium | 5 |
| Low | 2 |
| Total Defects | 11 |

# 5. Major Defects Identified

- Checkout process allows users to continue with an empty shopping cart.

- Checkout form accepts invalid ZIP codes and unrestricted customer information.

- Shopping cart does not support multiple quantities of the same product.

- Password field is displayed in plain text instead of masked.

- Session remains active after closing and reopening the browser.

- Cancel button redirects users to the Inventory page instead of the Cart page.

- Technical error message is displayed after session timeout.

- Login error message is inconsistent on repeated Enter key attempts.

# 6. Modules Tested

| Module | Status |
| --- | --- |
| Login | Completed |
| Logout | Completed |
| Product Catalog | Completed |
| Product Details | Completed |
| Product Sorting | Completed |
| Shopping Cart | Completed |
| Checkout | Completed |
| Order Completion | Completed |
| Navigation Menu | Completed |
| About Page | Completed |
| Reset App State | Completed |
| Error Handling | Completed |

# 7. Test Environment

| Item | Details |
| --- | --- |
| Operating System | Windows 11 |
| Browser | Google Chrome 140 |
| Application | Swag Labs |
| Test Type | Manual Functional Testing |

# 8. Risks

- Checkout validation issues may allow invalid customer data.

- Session management vulnerability may expose user accounts.

- Shopping cart quantity limitation impacts purchasing functionality.

- Weak validation could reduce overall application reliability.

# 9. Recommendations

- Prevent checkout when the shopping cart is empty.

- Implement proper validation for customer information fields.

- Support updating quantities for identical cart items.

- Mask password input using a secure password field.

- Improve session management by invalidating sessions after browser closure or timeout.

- Display user-friendly error messages for authentication and session expiration.

- Correct the Cancel button navigation to return users to the Cart page.

- Perform regression testing after all defects are resolved.

# 10. Exit Criteria

| Criteria | Status |
| --- | --- |
| All planned test cases executed | ✔ Completed |
| Critical defects resolved | ✔ No Critical defects found |
| Test execution completed | ✔ Yes |
| Test Summary prepared | ✔ Yes |
| Regression testing required | ✔ Yes |

# 11. Overall Assessment

The Swag Labs application successfully supports its primary e-commerce workflow, including authentication, product browsing, cart management, and checkout. However, testing identified several functional and usability issues affecting checkout validation, shopping cart behavior, session management, and user experience.

Although no Critical defects were found, four High severity defects and several Medium severity defects should be resolved before production deployment. Regression testing is recommended after fixes are implemented to ensure system stability and prevent the introduction of new issues.

Overall Testing Status: Conditionally Passed

Release Recommendation: Not Recommended for Production until High Severity defects are resolved and regression testing is successfully completed.

## Approved By

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer | Amr Gamal | __________ | __________ |
| Development Lead | __________ | __________ | __________ |
| Project Manager | __________ | __________ | __________ |